# **Group:** Code-Monkies Minutes #10

**Date**

* October 31, 2024

**Time**

* 8:30pm

**Attendees**

* Valeria Rosca #40297230
* Tiffany Soa Andriamiharimanana #40283866
* Mohammed Janoudi #40252494
* Joseph Keshishian #40297447
* Samuel Richard #40262098
* Talar Mustafa #40284214

**Agenda**

* Go over sprint 2 demo feedback
* Assign sprint 3 tasks

**Updates**

* For sprint 3 , we will have better tests
* For sprint 3, we will leave more comments on PRs

The tasks are distributed as follows:

| * Write acceptance test for each user story as it’s own github issue | 1 | Samuel |
| --- | --- | --- |
| * Link your issue to milestones | 0 | Everyone (add your own) |
| * Create acceptance tests/unit tests using Django test framework | 2 | Samuel |
| Frontend:   * “Student x's team n results” page | 2 | Talar + Valeria |
| Frontend:   * “Instructor detailed results for team n” page | 3 | Talar + Valeria |
| Frontend:   * “Instructor overall ratings” page | 2 | Talar + Valeria |
| Frontend   * Go through every page and make styling consistent and nice   + Please don’t rename any form variables, the tests will fail | 2 | Talar + Valeria |
| Backend:   * “Student x's team n results” page | 3 | Tiffany |
| Backend:   * “Instructor detailed results for team n” page | 3 | Mohammed |
| Backend:   * "Instructor overall ratings" page: | 4 | Joseph |
| Backend/Frontend:   * Remove the open/close button both in the front and backend and any mention of it. | 1 | Samuel |
| Backend:   * Make URLs, functions, and ready-to-code html files **EARLY** so less issues between frontend and backend this sprint | 1 | Samuel |
| Backend/Frontend:   * Extra feature for rubric: Add instructor page to view team members and delete | 2 | Samuel |

**Next meeting**

November 7,2024