# **Group:** Code-Monkies Minutes #13

**Date**

* November 14, 2024

**Time**

* 7:00 pm

**Attendees**

* Valeria Rosca #40297230
* Tiffany Soa Andriamiharimanana #40283866
* Mohammed Janoudi #40252494
* Joseph Keshishian #40297447
* Samuel Richard #40262098
* Talar Mustafa #40284214

**Agenda**

* Go over demo performance
* Discuss necessary tasks for sprint 4
* Assign tasks

**Updates**

* Demo went well, we have to continue writing comments for every tasks
* Tasks have been assigned:

| Thing to submit: | Effort (0-4) | Done by: |
| --- | --- | --- |
| * Create issues from tasks below and have a feature/bug fix/patch tag for each issue and A reviewer and assignee for each issue |  | Everyone (add your own) |
| * Add your issues to Sprint plan and fill every column **(Github Project** [**https://github.com/users/tiffsoa/projects/2**](https://github.com/users/tiffsoa/projects/2) **and Sheets file** [**https://docs.google.com/spreadsheets/d/1dHtT5td00QsAIAU7YfmaqpBVTArHtK6rC68Zyrdw5O0/edit?gid=298116467#gid=298116467**](https://docs.google.com/spreadsheets/d/1dHtT5td00QsAIAU7YfmaqpBVTArHtK6rC68Zyrdw5O0/edit?gid=298116467#gid=298116467)) |  | Everyone (add your own) |
| * Add to contribution log |  | Everyone (add your own) |
| * Link your issue to milestones |  | Everyone (add your own) |
| * Write acceptance test for each user story from all sprints as it’s own github issue | 2 | Mohammed |
| * Write unit tests for sprint 3 & 4 * Requires learning stuff which can be challenging, but low risk | 3 | Joseph |
| Frontend   * Go through every page and make styling consistent and nice   + Please don’t rename any form variables, the tests will fail * Make it so its possible to get back to instructor/student dashboard from any page   + Fix images   + Add home page button | 2 | Talar |
| Frontend & Backend   * Extra feature: Add to Samuel’s edit group feature from sprint 3 | 2 | Samuel |
| Frontend & Backend   * Add another extra feature to differentiate us from other groups   + User settings page | 3 | Valeria & Mohammed |
| * Adjust repository organization   + Seperate views, templates, and models (?) into separate directories   + Make sure static files are in static folders   + Rename everything to a consistent naming convention   + have a `docs` folder for documentation, including README files, API documentation, and any other relevant documentation * Has to be done while no other branches are open * High risk | 4 | Samuel |
| * Perform a code review on at least one feature in this sprint by someone other than the author   + How to show that in GitHub? | 2 | Talar (?) |
| * Have clear coding standard in wiki | 1 | Talar |
| * Use a static tool to do code maintenance:   + Make an analysis using one of these tools <https://github.com/collections/clean-code-linters>   + Fix the problems within a Github issue that references the bugs found by the tool | 3 | Tiffany |

**Next meeting**

November 21,2024